|  |  |
| --- | --- |
| Week | Phasing |
| 1-3 | **Analysis** |
| 1 | Creation of Ideation Document |
| 1 | Project Planning |
| 2-3 | Creation of Project Plan |
| 3 | Creation of UML Diagram & DB Diagram |
| 4-7 | **Implementation** |
| 4 | Creation of Database |
| 4-5 | Desktop app – Product Management & User Management |
| 6 | Dektop app – Order management |
| 6 | Web App – Registration and viewing Products |
| 6-7 | Web App – Order Placement |
| 7 | Creation of URS Document |
| 7-11 | **Testing** |
| 7-8 | Creation of Test Plan Document |
| 8-11 | Unit Testing |
| 12-16 | **Finalization** |
| 12 | Initial app deployment |
| 12-14 | Adding optional Features (Reviews/ Categories/ Features) |
| 15 | Finishing touches and bugfixing |
| 16 | Presentation |